FamLink

The Family Operating System

Cursor Prompt Library | Phase 1: Auth, Graph & Event Hub

Version 0.1 — Working Draft

March 2026  |  CONFIDENTIAL

| Field | Value |
| --- | --- |
| Governing ADR | FamLink ADR v0.3 (authoritative — use this version for all Phase 1 prompts) |
| Governing PRD | FamLink PRD v0.1 |
| Prerequisite | Phase 0 complete; all migrations applied; Johnson family seed data loaded |
| Build Orders | 3 (Auth), 4 (Family Graph API), 5 (Invitation System), 6 (Event Hub API), 7 (Calendar API), 8 (Notification Service), 11 (Frontend Auth + Onboarding) |
| Prompt Range | P1-01 through P1-12 |
| External Accounts | Clerk, Resend, Twilio, Firebase — all must be provisioned before relevant prompts |

# 1. Purpose & How to Use This Document

This document contains the sequenced Cursor prompt library for FamLink Phase 1. Phase 1 builds the complete backend API, authentication layer, notification infrastructure, and onboarding frontend. Each prompt is designed to be pasted directly into Cursor's Composer, producing a discrete, testable unit of the codebase.

## 1.1 The Claude → Cursor → Claude Workflow

| Phase | Tool | Action |
| --- | --- | --- |
| Plan | Claude | Read this document. Understand the prompt objective, context, and acceptance criteria before opening Cursor. |
| Build | Cursor | Paste the prompt into Cursor Composer (Ctrl+Shift+I). Review generated code. Accept or iterate within Cursor until the acceptance criteria are met. |
| Review | Claude | Paste the generated code back into Claude with: "Review this output against the FamLink ADR v0.3 and acceptance criteria for Prompt [ID]." Address any flagged issues before moving to the next prompt. |

## 1.2 Critical Rules

- Never skip a prompt. Each prompt depends on the deliverables of the ones before it. The build dependency map in ADR v0.3 is the authority.

- Do not modify the stack. All technology choices are LOCKED in ADR v0.3. If Cursor suggests an alternative library, reject it and reference the ADR.

- TypeScript strict mode is non-negotiable. Every file generated must compile with zero TypeScript errors before the prompt is marked complete.

- Claude review is mandatory. The review step catches architectural drift before it compounds. Do not skip it to save time.

- Commit after each prompt. Each accepted prompt output is a separate Git commit with a message referencing the Prompt ID (e.g., feat: P1-01 express-api-foundation).

- ADR v0.3 governs. If any conflict exists between this document and ADR v0.3, the ADR wins. Flag the conflict before proceeding.

# 2. Phase 0 → Phase 1 Handoff Notes

Phase 0 is complete. The following items are confirmed before Phase 1 begins.

## 2.1 Phase 0 Deliverables Confirmed

| Item | Status | Notes |
| --- | --- | --- |
| Turborepo monorepo scaffold | DONE | apps/web, apps/mobile, apps/api, packages/shared, packages/db |
| Shared TypeScript types | DONE | @famlink/shared — all enums and interfaces |
| GitHub Actions CI | DONE | Lint, type-check, build on every PR |
| Prisma + Railway PostgreSQL | DONE | Connection verified; health check working |
| Core identity schema migration | DONE | persons, family_groups, households, family_members, household_members |
| Relationship graph migration | DONE | relationships table; RECIPROCAL_TYPES helper |
| Event/RSVP schema migration | DONE | events, event_invitations, rsvps, potluck_assignments |
| Johnson family seed data | DONE | 7 persons, full relationship graph, Thanksgiving event, dev-guest-token-dave |

## 2.2 Schema Change: age_gate_level (Applied Post-Phase 0)

Schema change applied — shared types must be updated in P1-01 After Phase 0 completed, ADR v0.3 resolved Open Q#4 (minor handling). The persons table was migrated: the isMinor boolean field was replaced with age_gate_level (enum: NONE, YOUNG_ADULT, MINOR) and a nullable guardian_person_id field was added. The database migration has been applied. However, the shared types in packages/shared/src/types/person.ts still reference isMinor: boolean and must be updated. P1-01 includes this fix as its first deliverable.

## 2.3 External Accounts Required for Phase 1

| Service | Account | Used In | Notes |
| --- | --- | --- | --- |
| Clerk | clerk.com | P1-02, P1-03 | Publishable key + Secret key required; webhook signing secret for P1-03 |
| Resend | resend.com | P1-10, P1-11 | API key required; domain verification recommended before P1-10 |
| Twilio | twilio.com | P1-10, P1-11 | Account SID + Auth Token + phone number required |
| Firebase | firebase.google.com | P1-11 | Service account JSON required for FCM push notifications |

# 3. Phase 1 Overview

Phase 1 covers ADR Build Orders 3, 4, 5, 6, 7, 8, and 11. It delivers a fully functional backend API with authentication, the complete family graph, event management, calendar, notifications, and the web onboarding flow.

| Prompt | Build Order | Depends On | Deliverable |
| --- | --- | --- | --- |
| P1-01 | 3 | P0-08 complete | Express API server foundation: server setup, middleware, health endpoint, env validation. Fix age_gate_level in shared types. |
| P1-02 | 3 | P1-01 | Clerk integration in Next.js: middleware, ClerkProvider, sign-in/sign-up pages, protected routes |
| P1-03 | 3 | P1-01, P1-02 | Clerk integration in Express API: JWT auth middleware, user sync webhook (Clerk → Person table) |
| P1-04 | 3 | P1-03 | Guest token system: signed JWT generation, validation middleware, guest endpoints for Reluctant Member participation |
| P1-05 | 4 | P1-03 | Persons API: CRUD endpoints for person records, profile management |
| P1-06 | 4 | P1-05 | Family groups and households API: create/read/update family groups, households, and memberships |
| P1-07 | 4 | P1-06 | Relationships API: create with auto-reciprocal, read graph, delete both directions |
| P1-08 | 6 | P1-07 | Event Hub API: events CRUD, event invitations, RSVP management, potluck assignments, guest RSVP endpoint |
| P1-09 | 7 | P1-08 | Shared Calendar API: calendar views by month/week/list, birthday auto-population, upcoming events digest |
| P1-10 | 5 | P1-04, P1-08 | Invitation service: Resend email invitations, Twilio SMS invitations, RSVP link generation, guest token attachment |
| P1-11 | 8 | P1-10 | Notification service: unified dispatcher, Resend + Twilio + FCM channels, preference enforcement, all notification types |
| P1-12 | 11 | P1-03, P1-06, P1-10 | Frontend — Auth + Onboarding: sign up, sign in, create family flow, invite first members flow |

# 4. Prompts

## Prompt P1-01 — Express API Server Foundation

| Prompt ID | P1-01 |
| --- | --- |
| Build Order | Build Order 3 (partial) |
| Depends On | P0-08 complete and committed |
| Objective | Set up the apps/api Express server with TypeScript, core middleware, health endpoint, and environment validation. Update packages/shared Person type to use age_gate_level instead of isMinor. |

### Context for Cursor

We are building the FamLink API server (apps/api/). The stack is: - Node.js + Express with TypeScript strict mode (ADR-03) - Prisma 5.16.0 ORM connecting to Railway PostgreSQL (ADR-04) - Clerk for authentication — JWT middleware added in P1-03 (ADR-05) - Zod for all request/response validation (ADR-03) - REST API versioned at /api/v1/ (ADR-03) All files must be TypeScript. No JavaScript. Strict mode enabled. The monorepo root is famlink/. The API lives at apps/api/. packages/db exports the Prisma singleton as { db }.

### Cursor Prompt

Part A — Update shared types for age_gate_level (ADR v0.3 change): In packages/shared/src/types/person.ts, replace the isMinor boolean field with: export enum AgeGateLevel { NONE = "NONE", YOUNG_ADULT = "YOUNG_ADULT", MINOR = "MINOR", } export interface Person { id: string userId: string ¦ null firstName: string lastName: string preferredName: string ¦ null dateOfBirth: string ¦ null ageGateLevel: AgeGateLevel // replaces isMinor boolean guardianPersonId: string ¦ null // nullable FK to another Person profilePhotoUrl: string ¦ null createdAt: string updatedAt: string } Export AgeGateLevel from packages/shared/src/index.ts barrel. --- Part B — Express API server: In apps/api/, create the following structure: apps/api/ src/ server.ts — Express app factory (exported for testing) index.ts — Entry point: creates server, starts listener middleware/ cors.ts — CORS config (allow web app origin from env) errorHandler.ts — Global error handler middleware requestLogger.ts — Morgan HTTP request logging validateEnv.ts — Zod env validation on startup routes/ health.ts — GET /health route index.ts — Router that mounts all /api/v1/* routes lib/ env.ts — Validated env config exported as const env package.json tsconfig.json apps/api/src/lib/env.ts: Use Zod to parse and validate process.env at startup. Required variables: DATABASE_URL string CLERK_SECRET_KEY string CLERK_WEBHOOK_SECRET string RESEND_API_KEY string TWILIO_ACCOUNT_SID string TWILIO_AUTH_TOKEN string TWILIO_PHONE_NUMBER string PORT string (default "3001") NODE_ENV string (default "development") WEB_APP_URL string (e.g. http://localhost:3000) Export as: export const env = { ... } Throw a descriptive error and exit if any required variable is missing. apps/api/src/server.ts: Create and export an Express app with this middleware stack (in order): 1. cors middleware (from cors.ts) — must run before all routes 2. helmet() — security headers 3. express.json() — JSON body parsing, limit: "10mb" 4. requestLogger (morgan "dev" in development, "combined" in production) 5. Mount router from routes/index.ts at "/" 6. 404 handler — returns { error: "Not found" } with status 404 7. errorHandler middleware — last in stack apps/api/src/routes/health.ts: GET /health - Calls checkDatabaseHealth() from @famlink/db - Returns 200 { status: "ok", db: "ok", timestamp: ISO string } if db healthy - Returns 503 { status: "error", db: "error", timestamp: ISO string } if db unhealthy apps/api/src/routes/index.ts: Create an Express Router. Mount /health from health.ts (no /api/v1 prefix — health is top-level). Export the router. (Additional route groups will be added in P1-05 through P1-12.) apps/api/src/middleware/errorHandler.ts: Standard Express error handler (4 arguments: err, req, res, next). In development: return { error: err.message, stack: err.stack } In production: return { error: "Internal server error" } Always log the error to console.error. HTTP status: err.status if present, otherwise 500. apps/api/package.json: name: "@famlink/api" scripts: dev: ts-node-dev --respawn --transpile-only src/index.ts build: tsc start: node dist/index.js type-check: tsc --noEmit dependencies: express, cors, helmet, morgan, zod devDependencies: @types/express, @types/cors, @types/morgan, @types/node, typescript, ts-node-dev Workspace dependency: "@famlink/db": "*", "@famlink/shared": "*" apps/api/tsconfig.json: Extend packages/config/tsconfig.base.json. Set outDir: "./dist", rootDir: "./src". apps/api/.env.example: Include all variables defined in env.ts with placeholder values. Do NOT run npm install. Generate files only.

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | AgeGateLevel enum exported from @famlink/shared with three values: NONE, YOUNG_ADULT, MINOR |
| ☐ | Person interface uses ageGateLevel: AgeGateLevel and guardianPersonId: string ¦ null — isMinor boolean removed |
| ☐ | packages/shared barrel (index.ts) exports AgeGateLevel |
| ☐ | apps/api/src/lib/env.ts validates all 9 required environment variables with Zod; throws on missing values |
| ☐ | apps/api/src/server.ts exports an Express app — does not call app.listen() (that is index.ts only) |
| ☐ | Middleware stack order is correct: cors → helmet → json → logger → routes → 404 → errorHandler |
| ☐ | GET /health returns { status: 'ok', db: 'ok', timestamp } on success; 503 on DB failure |
| ☐ | apps/api/tsconfig.json extends packages/config/tsconfig.base.json |
| ☐ | apps/api/.env.example is present with all required variable names |
| ☐ | tsc --noEmit passes with zero errors in apps/api context |
| ☐ | No JavaScript files — TypeScript only throughout |

Claude Review Prompt — P1-01 Paste apps/api/src/server.ts, lib/env.ts, middleware/errorHandler.ts, routes/health.ts, and the updated packages/shared/src/types/person.ts into Claude with: "Review P1-01 output against ADR v0.3. Check: (1) middleware stack order matches ADR-03, (2) env validation covers all services referenced in ADR-07, (3) age_gate_level type change is correctly implemented per ADR-05 v0.3 change, (4) no isMinor references remain anywhere."

## Prompt P1-02 — Clerk Integration in Next.js

| Prompt ID | P1-02 |
| --- | --- |
| Build Order | Build Order 3 |
| Depends On | P1-01 complete and committed |
| Objective | Integrate Clerk authentication into apps/web: middleware, ClerkProvider wrapper, sign-in and sign-up pages, and protected route configuration. |

### Context for Cursor

We are working in apps/web/ — the Next.js 14 App Router application (ADR-01). Authentication is provided by Clerk (ADR-05). We are using @clerk/nextjs. The Clerk application is already provisioned. Environment variables are available. Google OAuth and Apple OAuth are enabled in the Clerk dashboard. The app uses TypeScript strict mode throughout.

### Cursor Prompt

Install @clerk/nextjs in apps/web. apps/web/.env.local (document only — do not commit): NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=<from Clerk dashboard> CLERK_SECRET_KEY=<from Clerk dashboard> NEXT_PUBLIC_CLERK_SIGN_IN_URL=/sign-in NEXT_PUBLIC_CLERK_SIGN_UP_URL=/sign-up NEXT_PUBLIC_CLERK_AFTER_SIGN_IN_URL=/dashboard NEXT_PUBLIC_CLERK_AFTER_SIGN_UP_URL=/onboarding apps/web/.env.example: Add all 6 Clerk variables with placeholder values. apps/web/middleware.ts (at root of apps/web, not inside src/): Use clerkMiddleware() from @clerk/nextjs/server. Public routes (no auth required): / — marketing/landing page /sign-in(.*) — Clerk sign-in flow /sign-up(.*) — Clerk sign-up flow /api/guest/(.*) — Guest RSVP endpoints (no account needed) All other routes require authentication. Export the Clerk config matcher: matcher: ['/((?!_next¦[^?]*\.(?:html?¦css¦js(?!on)¦jpe?g¦webp¦png¦gif¦svg¦ttf¦woff2?¦ico¦csv¦docx?¦xlsx?¦zip¦webmanifest)).*)', '/(api¦trpc)(.*)'] apps/web/app/layout.tsx: Wrap the root layout with <ClerkProvider>. ClerkProvider props: publishableKey from process.env, afterSignInUrl, afterSignUpUrl. apps/web/app/sign-in/[[...sign-in]]/page.tsx: Import and render <SignIn /> from @clerk/nextjs. Center the component on the page. Use the catch-all route pattern for Clerk's multi-step flows. apps/web/app/sign-up/[[...sign-up]]/page.tsx: Import and render <SignUp /> from @clerk/nextjs. Center the component on the page. Use the catch-all route pattern. apps/web/app/dashboard/page.tsx (placeholder only): A protected page. Use auth() from @clerk/nextjs/server to get the userId. If not authenticated, redirect to /sign-in. Render a minimal placeholder: "Dashboard — {userId}" for now. This page will be replaced in P1-12. apps/web/app/onboarding/page.tsx (placeholder only): A protected page. Show a minimal placeholder: "Onboarding — coming soon." This page will be replaced in P1-12. apps/web/lib/auth.ts: Export a helper: getCurrentUserId(): Promise<string> Implementation: calls auth() from @clerk/nextjs/server, throws an error if userId is null (should not reach here due to middleware). This will be used throughout the app to get the authenticated user.

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | apps/web/middleware.ts uses clerkMiddleware() — not the deprecated authMiddleware() |
| ☐ | Public routes include /sign-in(.*), /sign-up(.*), /, and /api/guest/(.*) |
| ☐ | ClerkProvider wraps the root layout.tsx with the correct publishableKey |
| ☐ | Sign-in page uses [[...sign-in]] catch-all route — required for Clerk's multi-step flow |
| ☐ | Sign-up page uses [[...sign-up]] catch-all route |
| ☐ | Dashboard placeholder page calls auth() and redirects to /sign-in if unauthenticated |
| ☐ | apps/web/.env.example contains all 6 Clerk environment variable names |
| ☐ | apps/web/lib/auth.ts exports getCurrentUserId() helper |
| ☐ | tsc --noEmit passes with zero errors in apps/web context |
| ☐ | No Clerk secret key or publishable key is hardcoded — all from process.env |

Claude Review Prompt — P1-02 Paste apps/web/middleware.ts and apps/web/app/layout.tsx into Claude with: "Review P1-02 output against ADR v0.3 ADR-05. Check: (1) middleware uses clerkMiddleware not deprecated authMiddleware, (2) /api/guest/* is correctly public for Reluctant Member RSVPs, (3) sign-in and sign-up use catch-all routes, (4) no Clerk keys are hardcoded."

## Prompt P1-03 — Clerk Integration in Express API

| Prompt ID | P1-03 |
| --- | --- |
| Build Order | Build Order 3 |
| Depends On | P1-01 and P1-02 complete and committed |
| Objective | Add Clerk JWT authentication middleware to the Express API and create the Clerk webhook endpoint that syncs new Clerk users to the persons table. |

### Context for Cursor

We are working in apps/api/. Clerk is the auth provider (ADR-05). The Express server is running (P1-01). The Prisma db singleton is available from @famlink/db. When a user signs up via Clerk, a webhook fires and we must create a corresponding Person record in our database. All API routes except /health and /api/v1/webhooks/* require a valid Clerk JWT in the Authorization header.

### Cursor Prompt

Install @clerk/express in apps/api. apps/api/src/middleware/requireAuth.ts: Import clerkMiddleware and getAuth from @clerk/express. Export two middlewares: 1. clerkAuth — Apply clerkMiddleware() globally (added to server.ts middleware stack before routes, after cors/helmet/json/logger). This makes Clerk's auth context available on every request. 2. requireAuth — A middleware function that: - Calls getAuth(req) to extract auth state - If userId is null/undefined: return 401 { error: "Unauthorized" } - If userId is present: attach to req as (req as AuthedRequest).userId - Calls next() Export an AuthedRequest interface extending Express Request: interface AuthedRequest extends Request { userId: string } apps/api/src/routes/webhooks.ts: POST /api/v1/webhooks/clerk This endpoint receives Clerk webhook events and syncs user data to the persons table. Webhook verification: - Use the Svix library (install svix) to verify the webhook signature. - Read CLERK_WEBHOOK_SECRET from env. - Verify using svix Webhook class: wh.verify(rawBody, headers) - If verification fails: return 400 { error: "Invalid signature" } - Raw body is required for verification — use express.raw() middleware ONLY on this route (not on the global JSON middleware). Handle these Clerk event types: user.created: - Extract: clerkUserId (data.id), email (data.email_addresses[0] .email_address), firstName (data.first_name), lastName (data.last_name), profilePhotoUrl (data.image_url) - Create a Person record using db.person.upsert: where: { userId: clerkUserId } create: { userId, firstName, lastName, ageGateLevel: "NONE", profilePhotoUrl } update: { firstName, lastName, profilePhotoUrl } - Return 200 { received: true } user.updated: - Same upsert as user.created — keeps names and photo in sync. - Return 200 { received: true } All other event types: return 200 { received: true } (acknowledge without processing). Error handling: wrap in try/catch; return 500 on unexpected errors. apps/api/src/routes/index.ts: Add the webhook router: router.use('/api/v1/webhooks', webhooksRouter) IMPORTANT: The webhook route must use express.raw() for body parsing, not express.json(). Mount it BEFORE the global JSON middleware in server.ts, or handle it by accepting both content types on the route. The cleanest approach: in server.ts, add express.raw({ type: 'application/json' }) ONLY for the /api/v1/webhooks/clerk path, before the global express.json() middleware. Update apps/api/src/server.ts: 1. Add clerkAuth middleware (from requireAuth.ts) to the middleware stack, after logger and before routes. 2. Add the raw body middleware for /api/v1/webhooks/clerk before express.json(). Middleware stack order becomes: cors → helmet → raw(webhooks only) → json → logger → clerkAuth → routes → 404 → errorHandler

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | clerkAuth middleware applies clerkMiddleware() globally so auth context is available on all requests |
| ☐ | requireAuth middleware returns 401 if userId is null — not 403 |
| ☐ | AuthedRequest interface extends Express Request with userId: string |
| ☐ | POST /api/v1/webhooks/clerk verifies Svix signature before processing any event |
| ☐ | Webhook returns 400 if signature verification fails — does not process unverified events |
| ☐ | user.created event creates a Person with ageGateLevel: 'NONE' (not isMinor) |
| ☐ | user.updated event upserts the Person — idempotent, safe to replay |
| ☐ | Raw body middleware applies only to /api/v1/webhooks/clerk, not to all routes |
| ☐ | Middleware stack order in server.ts is correct per the spec above |
| ☐ | tsc --noEmit passes with zero errors in apps/api context |

Claude Review Prompt — P1-03 Paste apps/api/src/middleware/requireAuth.ts, routes/webhooks.ts, and the updated server.ts into Claude with: "Review P1-03 against ADR v0.3 ADR-05. Check: (1) raw body middleware is scoped only to the webhook route, (2) Svix verification is present and fails closed, (3) Person upsert uses ageGateLevel not isMinor, (4) middleware stack order is correct, (5) requireAuth correctly returns 401 for unauthenticated requests."

## Prompt P1-04 — Guest Token System

| Prompt ID | P1-04 |
| --- | --- |
| Build Order | Build Order 3 |
| Depends On | P1-03 complete and committed |
| Objective | Implement the signed JWT guest token system that allows Reluctant Members to RSVP and view events without creating a Clerk account. This is the core participation mechanism for the Reluctant Member persona. |

### Context for Cursor

We are working in apps/api/. The guest token system is a first-class architectural requirement (ADR-05). Reluctant Members (Uncle Dave persona) must be able to RSVP with a single link click — no account, no login. Guest tokens are signed JWTs separate from Clerk auth. They are generated when an invitation is sent and validated on guest endpoints. Guest endpoints live at /api/v1/guest/* and are NOT protected by requireAuth. The token encodes the minimum information needed to record a guest action.

### Cursor Prompt

Install jsonwebtoken and @types/jsonwebtoken in apps/api. apps/api/src/lib/guestToken.ts: Add GUEST_TOKEN_SECRET to env.ts (apps/api/src/lib/env.ts): GUEST_TOKEN_SECRET: string — used to sign guest JWTs Define the GuestTokenPayload interface: interface GuestTokenPayload { personId: string // The Person record for this invitee scope: "RSVP" ¦ "VIEW" ¦ "JOIN" // Permission scope resourceId: string // eventId (RSVP/VIEW) or familyGroupId (JOIN) resourceType: "EVENT" ¦ "FAMILY" } Export these functions: generateGuestToken(payload: GuestTokenPayload, expiresIn: string): string - Sign payload with GUEST_TOKEN_SECRET using HS256 - expiresIn: "48h" for event RSVPs, "7d" for family join invitations - Include iat (issued at) in payload automatically (jwt default) - Return the signed token string verifyGuestToken(token: string): GuestTokenPayload - Verify and decode the token using GUEST_TOKEN_SECRET - Throw a descriptive error if invalid, expired, or tampered - Return the decoded payload apps/api/src/middleware/guestAuth.ts: Export requireGuestToken middleware: - Read token from query param: ?token=... OR Authorization header Bearer value - Prefer query param (used in SMS/email RSVP links) - If no token: return 401 { error: "Guest token required" } - Call verifyGuestToken(token) - If invalid/expired: return 401 { error: "Invalid or expired token" } - Attach decoded payload to request: (req as GuestRequest).guest - Call next() Export GuestRequest interface extending Express Request: interface GuestRequest extends Request { guest: GuestTokenPayload } apps/api/src/routes/guest.ts: These routes are accessible without a Clerk session. All routes validate the guest token via requireGuestToken middleware. GET /api/v1/guest/event - Reads: req.guest.resourceId (eventId), req.guest.resourceType - Validates: resourceType must be "EVENT" - Fetches event from DB with family group info, RSVP list (names only, not personal details), and the guest's own RSVP status - Returns: { event, rsvpStatus, potluckAssignment } - Purpose: The event detail page a Reluctant Member sees when they tap the RSVP link POST /api/v1/guest/rsvp - Reads: req.guest.personId, req.guest.resourceId (eventId) - Body schema (Zod): { status: "YES" ¦ "NO" ¦ "MAYBE" } - Upserts an RSVP record: where: { eventId_personId: { eventId, personId } } create: { eventId, personId, status, guestToken: token, respondedAt: now } update: { status, respondedAt: now } - Returns: { rsvp, event: { title, startAt, location } } Add to apps/api/src/routes/index.ts: router.use('/api/v1/guest', guestRouter) (No requireAuth on this router — guest routes are public by design.) Update apps/api/.env.example: Add GUEST_TOKEN_SECRET=<random-32-char-string-minimum>

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | GuestTokenPayload interface has personId, scope, resourceId, resourceType fields |
| ☐ | generateGuestToken signs with HS256 and accepts an expiresIn parameter |
| ☐ | verifyGuestToken throws — does not return null — on invalid/expired tokens |
| ☐ | requireGuestToken reads token from query param first, then Authorization header |
| ☐ | requireGuestToken returns 401 (not 403) for missing or invalid tokens |
| ☐ | GuestRequest interface extends Express Request with guest: GuestTokenPayload |
| ☐ | GET /api/v1/guest/event does not expose other guests' personal details |
| ☐ | POST /api/v1/guest/rsvp uses upsert — recording the same RSVP twice is safe |
| ☐ | POST /api/v1/guest/rsvp validates status with Zod — rejects values outside YES/NO/MAYBE |
| ☐ | Guest routes are mounted WITHOUT requireAuth middleware |
| ☐ | GUEST_TOKEN_SECRET is added to env.ts validation and .env.example |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-04 Paste lib/guestToken.ts, middleware/guestAuth.ts, and routes/guest.ts into Claude with: "Review P1-04 against ADR v0.3 ADR-05 guest participation architecture. Check: (1) token expiry values match ADR spec (48h event, 7d join), (2) verifyGuestToken throws on failure — no silent nulls, (3) POST /api/v1/guest/rsvp is idempotent via upsert, (4) guest event view does not leak other members' personal data, (5) dev-guest-token-dave from seed data can be used directly for testing."

## Prompt P1-05 — Persons API

| Prompt ID | P1-05 |
| --- | --- |
| Build Order | Build Order 4 |
| Depends On | P1-03 complete and committed |
| Objective | Create the authenticated CRUD endpoints for person records, including profile reads and updates. Persons can be created for family members who do not have Clerk accounts. |

### Context for Cursor

We are working in apps/api/src/routes/. All routes here require authentication via requireAuth middleware (ADR-05). The Person model in Prisma includes ageGateLevel and guardianPersonId (ADR v0.3). A person with userId = null is a family member without an account (child, guest, or Reluctant Member). The authenticated user can only read/write persons within family groups they belong to.

### Cursor Prompt

Create apps/api/src/routes/persons.ts Define Zod schemas: CreatePersonSchema: firstName: string, min 1 lastName: string, min 1 preferredName: string optional dateOfBirth: string optional (ISO date YYYY-MM-DD) ageGateLevel: enum ["NONE", "YOUNG_ADULT", "MINOR"], default "NONE" guardianPersonId: string optional (cuid) profilePhotoUrl: string optional (url) UpdatePersonSchema: CreatePersonSchema.partial() Endpoints (all require requireAuth): GET /api/v1/persons/me - Get the current user's Person record using userId from auth - If no Person record exists for this Clerk userId: return 404 { error: "Person record not found — complete onboarding" } - Returns: Person record GET /api/v1/persons/:personId - Fetch a person by ID - Authorization: requester must share at least one family group with the requested person. If not: return 403. - Returns: Person record (omit guardianPersonId unless requester is the guardian or an admin of the family) POST /api/v1/persons - Create a new Person record for a family member without an account (e.g., adding a child, or adding Uncle Dave before he joins) - userId is NOT set — this creates an account-less person record - Body: CreatePersonSchema - Returns 201: created Person record PUT /api/v1/persons/:personId - Update a person's profile - Authorization: requester must be the person themselves (userId match) OR an admin of a shared family group - Body: UpdatePersonSchema - Returns: updated Person record GET /api/v1/persons/me/families - Get all family groups the current user belongs to - Returns: array of { familyGroup, role, joinedAt } Add to apps/api/src/routes/index.ts: router.use('/api/v1/persons', requireAuth, personsRouter)

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | GET /api/v1/persons/me returns 404 with a helpful message if no Person record exists (new user before onboarding) |
| ☐ | GET /api/v1/persons/:id returns 403 if requester shares no family group with the requested person |
| ☐ | POST /api/v1/persons creates a Person with userId: null — does not use the requester's Clerk userId |
| ☐ | PUT /api/v1/persons/:id enforces authorization — only self or family admin can update |
| ☐ | All bodies validated with Zod — invalid input returns 400 with a descriptive error |
| ☐ | ageGateLevel field uses the string enum values from ADR v0.3: NONE, YOUNG_ADULT, MINOR |
| ☐ | All routes are mounted under requireAuth — no unauthenticated access |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-05 Paste routes/persons.ts into Claude with: "Review P1-05 against ADR v0.3. Check: (1) GET /me returns 404 not 500 for missing Person records, (2) authorization checks prevent cross-family data access, (3) ageGateLevel uses correct enum string values, (4) creating a person without userId correctly supports the Reluctant Member and minor profile patterns from ADR-05."

## Prompt P1-06 — Family Groups and Households API

| Prompt ID | P1-06 |
| --- | --- |
| Build Order | Build Order 4 |
| Depends On | P1-05 complete and committed |
| Objective | Create CRUD endpoints for family groups, households, and their memberships. The family group is the top-level container for all FamLink data. |

### Context for Cursor

We are working in apps/api/src/routes/. All routes require requireAuth. A FamilyGroup is the extended family container. A Household is a physical living unit within a family group. When a user creates a family group, they are automatically added as a FamilyMember with role ADMIN and role ORGANIZER. The Prisma models are FamilyGroup, FamilyMember, Household, and HouseholdMember.

### Cursor Prompt

Create apps/api/src/routes/families.ts Define Zod schemas: CreateFamilySchema: name: string, min 2, max 100 UpdateFamilySchema: name: string optional aiEnabled: boolean optional defaultVisibility: enum ["PRIVATE","HOUSEHOLD","FAMILY","INVITED","GUEST"] optional CreateHouseholdSchema: name: string, min 1 street: string optional city: string optional state: string optional zip: string optional country: string optional, default "US" UpdateHouseholdSchema: CreateHouseholdSchema.partial() AddMemberSchema: personId: string (cuid) roles: array of string, min 1 (e.g. ["MEMBER"]) permissions: array of string, default [] AddHouseholdMemberSchema: personId: string (cuid) role: string optional (e.g. "HEAD_OF_HOUSEHOLD", "DEPENDENT") Family Group Endpoints: POST /api/v1/families - Get the requester's Person record (by Clerk userId) - If not found: 400 { error: "Complete onboarding before creating a family" } - Create FamilyGroup with createdById = person.id - Automatically create a FamilyMember record for the creator: roles: ["ADMIN", "ORGANIZER"] permissions: ["VIEW_EVENTS", "CREATE_EVENTS", "INVITE_MEMBERS", "MANAGE_MEMBERS", "MANAGE_SETTINGS"] - Returns 201: { familyGroup, membership } GET /api/v1/families/:familyId - Authorization: requester must be a FamilyMember of this family - Returns: { familyGroup, members: [{ person, roles, joinedAt }], households: [{ household, members: [person] }] } PUT /api/v1/families/:familyId - Authorization: requester must have ADMIN role in this family - Body: UpdateFamilySchema - Returns: updated FamilyGroup POST /api/v1/families/:familyId/members - Authorization: requester must have INVITE_MEMBERS permission - Body: AddMemberSchema - The personId must already exist as a Person record - Create FamilyMember record - Returns 201: FamilyMember record DELETE /api/v1/families/:familyId/members/:personId - Authorization: requester must be ADMIN or be removing themselves - Cannot remove the last ADMIN - Delete FamilyMember record - Returns 204 Household Endpoints: POST /api/v1/families/:familyId/households - Authorization: requester must be a FamilyMember with CREATE_EVENTS permission (or ADMIN) - Body: CreateHouseholdSchema - Returns 201: Household record PUT /api/v1/households/:householdId - Authorization: requester must be ADMIN of the household's family - Body: UpdateHouseholdSchema - Returns: updated Household POST /api/v1/households/:householdId/members - Authorization: requester must be ADMIN of the household's family - Body: AddHouseholdMemberSchema - The personId must already be a FamilyMember of the parent family - Create HouseholdMember record - Returns 201: HouseholdMember record DELETE /api/v1/households/:householdId/members/:personId - Authorization: requester must be ADMIN or the member themselves - Delete HouseholdMember record - Returns 204 Add to apps/api/src/routes/index.ts: router.use('/api/v1/families', requireAuth, familiesRouter)

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | POST /api/v1/families automatically creates the creator as ADMIN + ORGANIZER FamilyMember |
| ☐ | POST /api/v1/families returns 400 (not 500) if the requester has no Person record |
| ☐ | GET /api/v1/families/:id returns 403 if requester is not a family member |
| ☐ | DELETE /api/v1/families/:familyId/members/:personId prevents removing the last ADMIN |
| ☐ | POST /api/v1/households/:id/members validates that personId is already a FamilyMember of the parent family |
| ☐ | All permission checks use the roles/permissions stored on FamilyMember — no hardcoded user IDs |
| ☐ | All Zod schemas validate inputs and return 400 with descriptive errors on failure |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-06 Paste routes/families.ts into Claude with: "Review P1-06 against ADR v0.3. Check: (1) family creator is correctly bootstrapped as ADMIN+ORGANIZER, (2) authorization checks are consistent across all endpoints, (3) the last-admin guard is present on member removal, (4) household member addition validates family membership, (5) no N+1 query patterns on the GET family endpoint."

## Prompt P1-07 — Relationships API

| Prompt ID | P1-07 |
| --- | --- |
| Build Order | Build Order 4 |
| Depends On | P1-06 complete and committed |
| Objective | Create the relationships API that manages edges in the family graph. Creating a relationship automatically creates its reciprocal. Deleting removes both directions. |

### Context for Cursor

We are working in apps/api/src/routes/. The family relationship graph uses directed edges stored in the Relationship table (ADR-04). Reciprocal mapping is available from packages/db/src/relationship-helpers.ts (RECIPROCAL_TYPES). Both directions of a relationship must be maintained. All persons in a relationship must be members of the specified familyGroupId.

### Cursor Prompt

Create apps/api/src/routes/relationships.ts Import RECIPROCAL_TYPES from @famlink/db. Define Zod schemas: CreateRelationshipSchema: fromPersonId: string (cuid) toPersonId: string (cuid) type: enum of all 19 RelationshipType values from ADR-04: SPOUSE, PARTNER, EX_SPOUSE, PARENT, CHILD, STEP_PARENT, STEP_CHILD, ADOPTIVE_PARENT, ADOPTIVE_CHILD, SIBLING, HALF_SIBLING, STEP_SIBLING, GRANDPARENT, GRANDCHILD, AUNT_UNCLE, NIECE_NEPHEW, COUSIN, CAREGIVER, GUARDIAN, FAMILY_FRIEND notes: string optional Endpoints (all require requireAuth): POST /api/v1/families/:familyId/relationships - Authorization: requester must be a FamilyMember of this family - Validate: fromPersonId and toPersonId are both FamilyMembers of this family. If not: 400 { error: "Both persons must be family members" } - Validate: fromPersonId !== toPersonId. If same: 400. - Create the primary relationship: { fromPersonId, toPersonId, type, familyGroupId, notes } - Look up reciprocalType = RECIPROCAL_TYPES[type] - If reciprocalType is not null: Create the reciprocal relationship: { fromPersonId: toPersonId, toPersonId: fromPersonId, type: reciprocalType, familyGroupId, notes } - Use a Prisma transaction to create both atomically. - If @@unique constraint violation: 409 { error: "Relationship already exists" } - Returns 201: { relationship, reciprocal: relationship ¦ null } GET /api/v1/families/:familyId/relationships - Authorization: requester must be a FamilyMember - Returns: all relationships in this family group with person details for fromPerson and toPerson - Useful for rendering the full family graph GET /api/v1/persons/:personId/relationships - Authorization: requester must share a family group with personId - Returns: all relationships where fromPersonId = personId, including the related person's name and ageGateLevel DELETE /api/v1/relationships/:relationshipId - Authorization: requester must be a FamilyMember of the relationship's family group - Find the relationship by ID - Find the reciprocal relationship: where: { fromPersonId: rel.toPersonId, toPersonId: rel.fromPersonId, familyGroupId: rel.familyGroupId } - Delete both in a Prisma transaction - Returns 204 Add to apps/api/src/routes/index.ts: Mount relationships under both /api/v1/families and /api/v1/persons and /api/v1/relationships (for the delete endpoint).

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | POST creates both the primary and reciprocal relationship in a single Prisma transaction |
| ☐ | CAREGIVER and GUARDIAN relationships create no reciprocal (RECIPROCAL_TYPES maps them to null) |
| ☐ | POST returns 400 if either person is not a member of the family group |
| ☐ | POST returns 409 on duplicate relationship (@@unique violation), not 500 |
| ☐ | DELETE removes both directions in a single Prisma transaction |
| ☐ | GET /families/:id/relationships includes fromPerson and toPerson details — not just IDs |
| ☐ | All 19 RelationshipType values are included in the Zod enum |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-07 Paste routes/relationships.ts into Claude with: "Review P1-07 against ADR v0.3 ADR-04 relationship type registry. Check: (1) both directions created atomically in a transaction, (2) CAREGIVER and GUARDIAN correctly produce no reciprocal, (3) duplicate detection returns 409 not 500, (4) DELETE removes both directions, (5) all 19 relationship types are in the Zod schema."

## Prompt P1-08 — Event Hub API

| Prompt ID | P1-08 |
| --- | --- |
| Build Order | Build Order 6 |
| Depends On | P1-07 complete and committed |
| Objective | Create the complete Event Hub API: event CRUD, event invitations, RSVP management, and potluck assignments. Includes the authenticated RSVP endpoint and the guest RSVP route defined in P1-04. |

### Context for Cursor

We are working in apps/api/src/routes/. Events belong to a FamilyGroup. The Event model includes isBirthdayEvent and birthdayPersonId for auto-generated birthday events. RSVPs support both authenticated users and guests (via guestToken from P1-04). The guest RSVP endpoint was created in P1-04 — this prompt handles the authenticated RSVP endpoints. All dates are stored as UTC ISO strings.

### Cursor Prompt

Create apps/api/src/routes/events.ts Define Zod schemas: CreateEventSchema: title: string, min 1, max 200 description: string optional startAt: string (ISO datetime) endAt: string optional (ISO datetime) locationName: string optional locationAddress: string optional locationMapUrl: string optional (url) visibility: enum ["PRIVATE","HOUSEHOLD","FAMILY","INVITED","GUEST"], default "FAMILY" isRecurring: boolean, default false UpdateEventSchema: CreateEventSchema.partial() SendInvitationsSchema: scope: enum ["INDIVIDUAL","HOUSEHOLD","FAMILY"] personIds: array of string (cuid), optional (used when scope=INDIVIDUAL) householdIds: array of string (cuid), optional (used when scope=HOUSEHOLD) UpdateRsvpSchema: status: enum ["YES","NO","MAYBE"] PotluckItemSchema: item: string, min 1 quantity: number optional, int, min 1 notes: string optional personId: string optional (cuid) — null means unassigned Endpoints (all require requireAuth unless noted): POST /api/v1/families/:familyId/events - Authorization: requester must be a FamilyMember with CREATE_EVENTS permission or ADMIN role - Create Event with createdByPersonId = requester's Person.id - Returns 201: Event record GET /api/v1/events/:eventId - Authorization: requester must be a FamilyMember of the event's family group OR have a valid guest token for this event - Returns: { event, invitations: count, rsvps: { YES, NO, MAYBE, PENDING }, potluckAssignments } PUT /api/v1/events/:eventId - Authorization: requester must be the event creator or family ADMIN - Body: UpdateEventSchema - Returns: updated Event DELETE /api/v1/events/:eventId - Authorization: requester must be the event creator or family ADMIN - Soft delete: add a deletedAt timestamp OR hard delete with cascade (use hard delete for MVP — cascade handles related records) - Returns 204 POST /api/v1/events/:eventId/invitations - Authorization: requester must be a FamilyMember with INVITE_MEMBERS permission - Body: SendInvitationsSchema - For scope FAMILY: create EventInvitation records for all FamilyMembers; also create RSVP records with status PENDING for each person - For scope HOUSEHOLD: create invitations for members of specified households - For scope INDIVIDUAL: create invitations for specified personIds - For each invited Person without a userId (Reluctant Member or child): generate a guestToken using generateGuestToken() with scope "RSVP", resourceType "EVENT", expiresIn "48h" Attach the token to their RSVP record. - Returns 201: { invited: count, guestTokensGenerated: count } GET /api/v1/events/:eventId/rsvps - Authorization: FamilyMember of the event's family - Returns: { rsvps grouped by status, each with person firstName, lastName, and guestToken presence indicator (boolean) } PUT /api/v1/events/:eventId/rsvp (authenticated RSVP) - Authorization: requireAuth - Body: UpdateRsvpSchema - Upsert RSVP for requester's Person - Returns: updated RSVP POST /api/v1/events/:eventId/potluck - Authorization: event creator or family ADMIN - Body: array of PotluckItemSchema - Upsert potluck assignments (replace all existing for this event) - Returns: array of PotluckAssignment records Add to apps/api/src/routes/index.ts: router.use('/api/v1/families', requireAuth, familiesRouter) (events are nested under families for creation; individual event routes use /api/v1/events/:id)

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | POST /api/v1/events/:id/invitations generates guestTokens for persons without userId — tokens are stored on RSVP.guestToken |
| ☐ | Guest tokens generated for invitations use scope 'RSVP', resourceType 'EVENT', expiresIn '48h' |
| ☐ | GET /api/v1/events/:id returns RSVP counts by status — not raw RSVP records with personal data |
| ☐ | PUT /api/v1/events/:id/rsvp is an upsert — a person can change their RSVP |
| ☐ | POST /api/v1/events (create) stores createdByPersonId as Person.id not Clerk userId |
| ☐ | POST potluck replaces all existing assignments atomically (deleteMany then createMany in transaction) |
| ☐ | All Zod schemas return 400 with descriptive messages on invalid input |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-08 Paste routes/events.ts into Claude with: "Review P1-08 against ADR v0.3 and PRD Module 2. Check: (1) invitation flow generates guest tokens for userId-null persons, (2) RSVP upsert is idempotent, (3) GET event RSVP list exposes counts not raw personal data, (4) potluck replacement is atomic, (5) authorization is enforced on all write endpoints."

## Prompt P1-09 — Shared Calendar API

| Prompt ID | P1-09 |
| --- | --- |
| Build Order | Build Order 7 |
| Depends On | P1-08 complete and committed |
| Objective | Create the calendar API endpoints that power the unified family calendar view: monthly queries, upcoming events, and automatic birthday event generation from family member birth dates. |

### Context for Cursor

We are working in apps/api/src/routes/. The calendar aggregates events across the family graph: family-level events, household-level events, and auto-generated birthday events. Birthday events are NOT stored in the database — they are generated on-the-fly from Person.dateOfBirth values and returned as synthetic event objects with isBirthdayEvent: true. All datetimes are UTC. The PRD requires month, week, and list views.

### Cursor Prompt

Create apps/api/src/routes/calendar.ts Create apps/api/src/lib/birthdayGenerator.ts --- birthdayGenerator.ts --- Export function generateBirthdayEvents( persons: Array<{ id: string, firstName: string, lastName: string, dateOfBirth: string ¦ null }>, year: number ): SyntheticBirthdayEvent[] Where SyntheticBirthdayEvent is: { id: string // "birthday-{personId}-{year}" title: string // "{firstName}'s Birthday" startAt: string // ISO datetime: DOB month/day in given year endAt: string // same day, end of day isBirthdayEvent: true birthdayPersonId: string visibility: "FAMILY" familyGroupId: string // passed in } Implementation: - Iterate persons with non-null dateOfBirth - For each, extract month and day from DOB - Set the event date to that month/day in the requested year - Skip persons whose birthday falls on Feb 29 in non-leap years (use Feb 28 instead) --- calendar.ts --- Endpoints (all require requireAuth): GET /api/v1/families/:familyId/calendar Query params: month: string YYYY-MM (required) - Authorization: FamilyMember of this family - Compute: startOfMonth, endOfMonth from the month param - Fetch all Events where: familyGroupId = familyId AND startAt >= startOfMonth AND startAt < endOfMonth AND visibility in the requester's allowed tiers - Get all FamilyMembers with their Person records (for birthdays) - Generate birthday events for this month using birthdayGenerator - Merge real events and birthday events - Sort by startAt ascending - Returns: { month, events: [...real events, ...birthday events] } GET /api/v1/families/:familyId/calendar/upcoming Query params: days: number, default 30, max 90 - Authorization: FamilyMember - Fetch events from now to now + days - Generate birthday events for the relevant month range - Merge, deduplicate, sort by startAt - Returns: { events, generatedAt: ISO timestamp } - Primary use: weekly digest emails (Grandparent persona — PRD Module 3) GET /api/v1/families/:familyId/calendar/birthdays - Authorization: FamilyMember - Get all FamilyMembers with non-null dateOfBirth - Return sorted by upcoming birthday (next occurrence relative to today) - Include: daysUntilBirthday (0 = today, negative = already passed this year) - Returns: { birthdays: [{ person, nextBirthday, daysUntilBirthday }] } - Primary use: birthday reminder feature and birthday calendar layer Add to apps/api/src/routes/index.ts: router.use('/api/v1/families', requireAuth, familiesRouter) (calendar routes are nested under /api/v1/families/:familyId/calendar)

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | Birthday events are generated in-memory — no birthday events are written to the database |
| ☐ | Synthetic birthday event IDs follow the pattern 'birthday-{personId}-{year}' — deterministic and stable |
| ☐ | Feb 29 birthdays are correctly handled in non-leap years (use Feb 28) |
| ☐ | GET /calendar merges and sorts real events and birthday events by startAt |
| ☐ | GET /calendar/upcoming correctly applies the days limit (default 30, max 90) |
| ☐ | GET /calendar/birthdays includes daysUntilBirthday calculated relative to today (UTC) |
| ☐ | Visibility filtering on calendar events respects the requester's access tier |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-09 Paste routes/calendar.ts and lib/birthdayGenerator.ts into Claude with: "Review P1-09 against ADR v0.3 and PRD Module 3. Check: (1) birthday events are never written to DB, (2) Feb 29 leap year handling is correct, (3) visibility filtering is applied before returning events, (4) GET /calendar/birthdays correctly sorts by next upcoming occurrence."

## Prompt P1-10 — Invitation Service

| Prompt ID | P1-10 |
| --- | --- |
| Build Order | Build Order 5 |
| Depends On | P1-04 and P1-08 complete and committed |
| Objective | Build the invitation delivery service: Resend for email invitations, Twilio for SMS invitations. Generates RSVP links containing guest tokens. Used by the event invitation flow. |

### Context for Cursor

We are working in apps/api/src/lib/. The invitation service sends event invitations to family members via email (Resend) and SMS (Twilio) per ADR-07. Resend is the email provider (NOT SendGrid — SendGrid was replaced in ADR v0.3). The RSVP link format is: {WEB_APP_URL}/rsvp?token={guestToken} This link is included in both email and SMS invitations for guests. Authenticated users get a link to the event page directly.

### Cursor Prompt

Install: resend, twilio in apps/api. Create apps/api/src/lib/invitationService.ts Define these types: InvitationRecipient: personId: string firstName: string email: string ¦ null phone: string ¦ null guestToken: string ¦ null // present for userId-null persons isGuest: boolean // true if userId is null EventInvitationPayload: event: { title: string startAt: string locationName: string ¦ null } familyName: string inviterName: string recipients: InvitationRecipient[] Export class InvitationService: constructor: initializes Resend client and Twilio client from env async sendEventInvitations(payload: EventInvitationPayload): Promise<{ emailsSent: number, smsSent: number, errors: string[] }> For each recipient: If email is present: Send email via Resend with: from: "FamLink <invites@{your-resend-domain}>" to: recipient.email subject: "You're invited: {event.title}" html: buildEventInviteEmail(recipient, payload) If phone is present AND isGuest is true: Send SMS via Twilio with: from: TWILIO_PHONE_NUMBER to: recipient.phone body: buildEventInviteSms(recipient, payload) Collect errors but do not throw — return partial success private buildEventInviteEmail(recipient, payload): string Returns an HTML string with: - Event title, date/time (formatted human-readable), location - If guestToken present: a prominent "RSVP Now" button linking to {WEB_APP_URL}/rsvp?token={guestToken} - If no guestToken (authenticated user): link to {WEB_APP_URL}/events/{eventId} (pass eventId in payload) - FamLink branding (simple, clean HTML — no external CSS frameworks) - Unsubscribe note: "Reply STOP to unsubscribe from SMS" (SMS only — not in email) private buildEventInviteSms(recipient, payload): string Returns a string max 160 characters: "{inviterName} invited you to {event.title} on {date}. RSVP: {WEB_APP_URL}/rsvp?token={guestToken}" If over 160 chars: truncate event.title to fit. Create apps/api/src/lib/familyInvitationService.ts Export async function sendFamilyJoinInvitation(params: { inviterName: string familyName: string recipientEmail: string ¦ null recipientPhone: string ¦ null recipientFirstName: string guestToken: string // scope: JOIN, resourceType: FAMILY, expiresIn: "7d" }): Promise<void> - Send email (if email present) via Resend: Subject: "{inviterName} invited you to join {familyName} on FamLink" Body: Explain FamLink briefly, include join link: {WEB_APP_URL}/join?token={guestToken} - Send SMS (if phone present) via Twilio: "{inviterName} invited you to join {familyName} on FamLink. Accept: {WEB_APP_URL}/join?token={guestToken}"

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | Resend client uses RESEND_API_KEY from env — not SendGrid, no other email provider |
| ☐ | Twilio client uses TWILIO_ACCOUNT_SID, TWILIO_AUTH_TOKEN, TWILIO_PHONE_NUMBER from env |
| ☐ | sendEventInvitations returns partial success — a single delivery failure does not throw |
| ☐ | RSVP link uses WEB_APP_URL from env — not hardcoded localhost or domain |
| ☐ | SMS body is max 160 characters — event title truncated to fit if necessary |
| ☐ | Email HTML is self-contained — no external CDN or framework dependencies |
| ☐ | Family join invitation uses 7-day token expiry (not 48h) |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-10 Paste lib/invitationService.ts and lib/familyInvitationService.ts into Claude with: "Review P1-10 against ADR v0.3 ADR-07. Check: (1) Resend is used — not SendGrid, (2) partial failure handling is correct — one bad email does not abort all others, (3) SMS is 160 char max, (4) RSVP link construction uses WEB_APP_URL from env, (5) family join token correctly uses 7-day expiry per ADR-05."

## Prompt P1-11 — Notification Service

| Prompt ID | P1-11 |
| --- | --- |
| Build Order | Build Order 8 |
| Depends On | P1-10 complete and committed |
| Objective | Build the unified notification service that dispatches all notification types across Resend (email), Twilio (SMS), and Firebase Cloud Messaging (push). Enforces per-user channel preferences. |

### Context for Cursor

We are working in apps/api/src/lib/. The notification service is a unified dispatcher (ADR-07). It sits above the invitation service and handles all non-invitation notifications: RSVP received, event reminders, birthday reminders, weekly digest. It reads NotificationPreference records to determine which channels are enabled per user. Resend handles email, Twilio handles SMS, Firebase Admin SDK handles push notifications.

### Cursor Prompt

Install: firebase-admin in apps/api. Create apps/api/src/lib/notificationService.ts Add to env.ts: FIREBASE_PROJECT_ID: string FIREBASE_CLIENT_EMAIL: string FIREBASE_PRIVATE_KEY: string (the full PEM key from service account JSON) Define types: NotificationPayload: type: "EVENT_INVITE" ¦ "RSVP_RECEIVED" ¦ "EVENT_REMINDER" ¦ "BIRTHDAY_REMINDER" ¦ "FAMILY_JOIN" ¦ "WEEKLY_DIGEST" recipientPersonId: string title: string body: string data?: Record<string, string> // extra data for push payloads emailHtml?: string // rich HTML for email channel DeliveryResult: channel: "EMAIL" ¦ "SMS" ¦ "PUSH" success: boolean error?: string Initialize Firebase Admin SDK: Use admin.initializeApp() with credential from service account env vars. Guard against re-initialization (check admin.apps.length). Export class NotificationService: constructor: initializes Resend, Twilio, Firebase Admin from env async send(payload: NotificationPayload): Promise<DeliveryResult[]> Steps: 1. Fetch the recipient Person record (need email via Clerk lookup OR store email on Person — for MVP, fetch from DB where available, skip channel if email/phone unknown) 2. Fetch NotificationPreference records for this person and type 3. For each channel (EMAIL, SMS, PUSH): If NotificationPreference exists for this channel + type AND enabled = true: attempt delivery If no preference record exists: use channel defaults: EMAIL: enabled by default for all users SMS: enabled only for Reluctant Members (userId = null) PUSH: enabled for users with a registered FCM token 4. Collect DeliveryResult for each attempted channel 5. Return all results — do not throw on partial failure private async sendEmail(to: string, title: string, body: string, html?: string): Promise<boolean> Send via Resend. from: "FamLink <notifications@{resend-domain}>" private async sendSms(to: string, body: string): Promise<boolean> Send via Twilio. Truncate body to 160 chars. private async sendPush(fcmToken: string, title: string, body: string, data?: Record<string, string>): Promise<boolean> Send via Firebase Admin messaging.send(): { token: fcmToken, notification: { title, body }, data } async scheduleEventReminder(eventId: string, minutesBefore: number): Promise<void> - Fetch event and all confirmed RSVPs (status = YES) - For each confirmed person: send a notification of type EVENT_REMINDER - Note: For MVP, this is called directly (not via a job queue). A cron-based scheduler will be added in Phase 2. async sendWeeklyDigest(familyGroupId: string): Promise<void> - Fetch upcoming events for the next 7 days - Fetch birthdays in the next 7 days - For each FamilyMember: send WEEKLY_DIGEST notification via email - Note: For MVP, this is called directly. Scheduling deferred to Phase 2.

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | Firebase Admin SDK is initialized once — re-initialization guard is present |
| ☐ | FIREBASE_PRIVATE_KEY, FIREBASE_PROJECT_ID, FIREBASE_CLIENT_EMAIL added to env.ts |
| ☐ | send() fetches NotificationPreference records before dispatching — preferences are enforced |
| ☐ | Default channel behavior: EMAIL on by default; SMS only for userId-null persons; PUSH only if FCM token present |
| ☐ | send() returns DeliveryResult[] — partial failure does not throw |
| ☐ | sendSms() truncates to 160 characters |
| ☐ | scheduleEventReminder only sends to confirmed attendees (status = YES) |
| ☐ | sendWeeklyDigest uses birthdayGenerator (from P1-09) for upcoming birthdays |
| ☐ | tsc --noEmit passes with zero errors |

Claude Review Prompt — P1-11 Paste lib/notificationService.ts into Claude with: "Review P1-11 against ADR v0.3 ADR-07. Check: (1) all three channels are present: Resend, Twilio, FCM, (2) NotificationPreference enforcement is correct with correct defaults, (3) Firebase re-initialization guard is present, (4) SMS defaults to userId-null persons only, (5) no SendGrid code present anywhere."

## Prompt P1-12 — Frontend: Auth & Onboarding UI

| Prompt ID | P1-12 |
| --- | --- |
| Build Order | Build Order 11 |
| Depends On | P1-03, P1-06, and P1-10 complete and committed |
| Objective | Build the Next.js onboarding flow: the first-run experience after sign-up where the Organizer creates their family group, creates their first household, and invites initial family members. |

### Context for Cursor

We are working in apps/web/. The Organizer persona is the primary user of this flow. After signing up via Clerk (P1-02), a new user is redirected to /onboarding. They must: (1) create their Person profile, (2) create a FamilyGroup, (3) create a Household, (4) invite first members. This flow must work on both desktop and mobile web. Styling uses Tailwind CSS and shadcn/ui components. State is managed with React state (useState) — no external state management needed for this flow. API calls go to the Express API at the URL defined by NEXT_PUBLIC_API_URL env variable.

### Cursor Prompt

Add to apps/web/.env.example: NEXT_PUBLIC_API_URL=http://localhost:3001 Create apps/web/lib/api.ts: A typed API client for making authenticated requests to apps/api. Export async function apiFetch<T>( path: string, options?: RequestInit ): Promise<T> Implementation: - Base URL from process.env.NEXT_PUBLIC_API_URL - Automatically attach Clerk auth token using await auth() or useAuth() as appropriate (server vs client context) - For server components: use await auth() from @clerk/nextjs/server to get a token, attach as Authorization: Bearer {token} - Content-Type: application/json - Throw descriptive errors on non-2xx responses (include status code and response body in error message) Create the onboarding flow at apps/web/app/onboarding/: page.tsx — Onboarding coordinator (client component) - Check if user already has a family: GET /api/v1/persons/me/families - If families exist: redirect to /dashboard - Renders a step-by-step wizard. Steps: Step 1: Your Profile Step 2: Create Your Family Step 3: Your Household Step 4: Invite Family Members - Show a progress indicator (e.g., "Step 2 of 4") - Use useState to track currentStep and accumulated form data steps/ProfileStep.tsx (client component) Fields: firstName (required), lastName (required), preferredName (optional), dateOfBirth (optional) On submit: POST /api/v1/persons with the profile data On success: advance to Step 2 steps/FamilyStep.tsx (client component) Fields: familyName (required, e.g., "The Johnson Family") Hint text: "This is the name your family will see when they join." On submit: POST /api/v1/families { name: familyName } On success: store familyGroupId in state; advance to Step 3 steps/HouseholdStep.tsx (client component) Fields: householdName (required, e.g., "Sarah & Tom's House"), city (optional), state (optional) On submit: POST /api/v1/families/{familyGroupId}/households On success: advance to Step 4 steps/InviteStep.tsx (client component) - Allow adding up to 10 initial invitees - Each invitee: firstName (required), email (optional), phone (optional) - At least one of email or phone required per invitee - "Add another person" button - "Skip for now" option — goes to dashboard without inviting - On submit (if invitees present): For each invitee: POST /api/v1/persons { firstName, lastName: "", ageGateLevel: "NONE" } POST /api/v1/families/{familyGroupId}/members { personId, roles: ["MEMBER"] } Then: POST /api/v1/events invitation endpoint or direct invitation (MVP: show a summary of who was added; actual email/SMS sending happens via the API invitation endpoints which call InvitationService) - On complete: redirect to /dashboard All steps: - Use shadcn/ui components: Input, Button, Label, Card - Show loading states on submit buttons - Show inline validation errors - Be responsive (mobile-friendly) Update apps/web/app/dashboard/page.tsx: Replace the placeholder with a real dashboard showing: - "Welcome, {firstName}!" heading - Upcoming events count (GET /api/v1/families/{id}/calendar/upcoming) - Quick links: Create Event, View Calendar, Invite Members - If no family yet: redirect to /onboarding

### Acceptance Criteria

|  | Acceptance Criterion |
| --- | --- |
| ☐ | apiFetch attaches a Clerk Bearer token on every request — no unauthenticated API calls from server components |
| ☐ | Onboarding page checks for existing families and redirects to /dashboard if setup is already complete |
| ☐ | Step 1 (Profile) calls POST /api/v1/persons before advancing — profile must be saved |
| ☐ | Step 2 (Family) calls POST /api/v1/families and stores familyGroupId in state for use in Steps 3 and 4 |
| ☐ | Step 4 (Invite) includes a Skip button — onboarding can complete without inviting anyone |
| ☐ | All form fields use shadcn/ui components and show inline validation errors |
| ☐ | All steps show loading state on submit — button disabled while request is in-flight |
| ☐ | Dashboard page shows meaningful content — not just a user ID placeholder |
| ☐ | NEXT_PUBLIC_API_URL is from env — not hardcoded |
| ☐ | tsc --noEmit passes with zero errors in apps/web context |

Claude Review Prompt — P1-12 Paste apps/web/app/onboarding/page.tsx and all step components into Claude with: "Review P1-12 against ADR v0.3 and PRD user journey 7.1 (Organizer Sets Up). Check: (1) apiFetch correctly attaches Clerk token, (2) onboarding redirect logic prevents re-running setup, (3) family creation stores familyGroupId for subsequent steps, (4) invite step is skippable per PRD Reluctant Member requirements, (5) no hardcoded API URLs."

# 5. Phase 1 Completion Checklist

Phase 1 is complete when all of the following are true:

|  | Acceptance Criterion |
| --- | --- |
| ☐ | P1-01: Express API server running; health endpoint returns 200; age_gate_level in shared types |
| ☐ | P1-02: Clerk sign-in and sign-up working in Next.js; middleware protecting authenticated routes |
| ☐ | P1-03: Clerk JWT validation in Express; user.created webhook creating Person records |
| ☐ | P1-04: Guest token generation and validation working; POST /api/v1/guest/rsvp tested with dev-guest-token-dave |
| ☐ | P1-05: Persons API complete; GET /api/v1/persons/me returns correct data for signed-in user |
| ☐ | P1-06: Family groups and households API complete; creator bootstrapped as ADMIN+ORGANIZER |
| ☐ | P1-07: Relationships API complete; reciprocal creation verified; RECIPROCAL_TYPES applied correctly |
| ☐ | P1-08: Event Hub API complete; invitations generate guest tokens for userId-null persons |
| ☐ | P1-09: Calendar API complete; birthday events generated in-memory; Feb 29 handling verified |
| ☐ | P1-10: Invitation service complete; Resend email delivery verified; Twilio SMS verified |
| ☐ | P1-11: Notification service complete; all three channels tested; preference enforcement working |
| ☐ | P1-12: Onboarding flow complete; Organizer can sign up, create family, and invite first member end-to-end |
| ☐ | Zero TypeScript errors across all packages (turbo type-check passing) |
| ☐ | Claude review completed for each prompt before marking complete |
| ☐ | All prompts committed with Prompt ID in the commit message |
| ☐ | ADR v0.3 confirmed as governing reference — no ADR deviations introduced |

# 6. Phase 1 → Phase 2 Handoff

When Phase 1 is complete, Phase 2 begins at Build Orders 9, 10, 12, 13, 14, 15, and 16. Phase 2 delivers the AI assistant, all frontend feature UIs, and the Expo mobile app.

| Build Order | Module | Phase |
| --- | --- | --- |
| 9 | AI Context Assembler | Phase 2 |
| 10 | AI Assistant API | Phase 2 |
| 12 | Frontend — Family Graph UI | Phase 2 |
| 13 | Frontend — Event Hub UI | Phase 2 |
| 14 | Frontend — Calendar UI | Phase 2 |
| 15 | Frontend — AI Assistant UI | Phase 2 |
| 16 | Mobile app (Expo) | Phase 2 |

Reminder: Save this document to the FamLink Claude Project Before starting Phase 2, add this document and ADR v0.3 to the FamLink Claude Project so both are persistently available. Phase 2 prompts will reference ADR decisions, Phase 0 schema, and Phase 1 API endpoints directly. The Cursor Prompt Library for Phase 2 will be generated when Phase 1 is confirmed complete.

FamLink Cursor Prompt Library v0.1 — Phase 1 — March 2026 — CONFIDENTIAL

All prompts are derived from ADR v0.3 and PRD v0.1. If any conflict exists between this document and ADR v0.3, the ADR governs.